Minutes

Group Meeting

Date: April 29, 2024

In Attendance: Zachary Bernales, Ravi Gadgil, Andy Nguyen, William Tran

To-Do List and Responsible Individual(s):

1. Show the tasks each group member has completed so far - Everyone
2. Continue fulfilling the roles and responsibilities assigned during the first meeting - Everyone

Task Results (presentation of everyone’s progress so far)

* Zach B: Completed design of the frontend of the login system. Working on the backend PHP files.
* Group 2: Ravi completed the first draft SQL schema for the database to be used on XAMPP.
* Group 1: Andy found some images for the website. He and William also created a JS Script and CSS style files. Andy completed PHP scripts for the Main and Database pages of the application individually.

Task Results (during meeting):

* Andy attempted to convert Ravi’s database schema into frm files or tables to work more on the backend of the Main Page of the Wiki, but this process failed.

Task Results (after meeting):

* Andy and Ravi worked via Discord chat on April 30-May 1 to resolve the conversion failure issue. Eventually, Ravi was able to build a functional SQL schema. This file and the exported database based on the schema were committed to Github on May 1.
* Andy committed his individual files as well as the scripts that were completed with William on May 1. He also moved some of these files into a folder called “tutorial” in the Github repository.
* Andy was able to convert the SQL schema into tables for “main\_database” (frm files for all the tables). These were also committed on May 1

Future Work

* Everyone works on their assigned tasks and attempts to complete them before the project deadline. All group members must meet periodically to discuss their progress and troubleshoot any issues.

Next meeting: May 4, 2024 (Saturday) during the early morning or afternoon.