Minutes

Group Meeting

Date: May 6, 2024

In Attendance: Zachary Bernales, Ravi Gadgil, Andy Nguyen, William Tran

To-Do List and Responsible Individual(s):

1. Show the tasks each group member has completed so far - Everyone
2. Continue fulfilling the roles and responsibilities assigned during the first meeting - Everyone

Task Results (presentation of everyone’s progress so far)

* Zach B: Completed the frontend and backend of the application Login System. Started working on the backend of the Profile System using Ravi’s HTML files.
* Group 2: Zach H. continued to be non-responsive. Zach B. took over the backend responsibility for the Profile System. Ravi began working on the frontend of this Profile System which included the HTML/CSS displaying the main profile page, the profile message wall, the profile bio, and the profile activity log.
* Group 1: Andy continued working on the Main and Database page backend by working on the page creation and functional display PHP files. He also worked on creating the Comments functionality. William continued working on the Main and Database frontend by working on the homepage, plant list page, fertilizer list page, shop list page, and tool page.

Task Results (during meeting):

* Andy committed a file adding the page creation file to the repository. William committed files updating the frontend of the Main and Database HTML/CSS files such as Home.html, fertilizerList.html, plantList.html, etc.
* Ravi and Zach B managed to get their HTML/CSS, PHP, and MySQL connections in their backend and frontend files for the Profile Page system working.

Task Results (after meeting):

* Zach B committed his completed Login System HTML/CSS and PHP files which allow for user registration, login, and sign out on May 7.
* Ravi committed his HTML/CSS frontend files for the Profile Page system on May 7.
* Andy committed PHP files regarding the functional page display and comments feature on May 7. He also inculcated Zach’s frontend and backend into the main application on May 7.

Future Work

* Everyone works on their assigned tasks and attempts to complete them before the project deadline. All group members must meet periodically to discuss their progress and troubleshoot any issues.

Next meeting: May 8, 2024 (Wednesday) during the early morning or afternoon.